Section - III

BIDDING DATA SHEET (BDS)

Table of Clauses:

1.	Introduction	14

2.	Bid Price and Currency	16

3.	Preparation and Submission of Bids	16

4.	Bid Evaluation	17

5.	Contract Award	17

Section - III

Bidding Data sheet (BDS)

| # 1. Introduction |  |
| --- | --- |
| ITB 1.1 | Name of the Works: Long Span Trail Bridges under Construction Turnkey Package (CTP) inclusive of following Bridges: 1. ...............................................[insert name and number of Bridges] 2. ..............................................[insert name and number of Bridges] |
| ITB 1.2 | Intended Completion Date shall be: Eight (8) month from signing the contract or…………………………………….. [insert completion date] |
| ITB 3.1 | Invitation for Bids is open to all eligible bidders who are: - Registered as class ...... within the Kingdom of Nepal, - Registered as per Income Tax and VAT Act of Nepal, along with tax clearance certificate (renewed to F/Y ............) iii. Enlisted by Trail Bridge Section/DoLIDAR. However considering the specific type of work to be done in this sector, only Contractor with, at least previous experience of minimum two works, successfully completed Long Span Type Bridges or former Suspension Bridge type in the related field within last five years are eligible to apply individually. However, to encourage the new comers to work and acquire the required experience, they can bid for any such bid, but in a joint venture (JV) with any eligible Contractor. In case of a JV or support from another Contractor, a JV agreement or a MOU signed between the concerned parties shall be made available. The leading Contractor shall be defined and it shall submit its letter of intent in consensus with other Contractor. iv. The number of package that can be offered to any one contractor is limited to Two (2) numbers of bridges in a single running fiscal year or Contractor will not be allowed to have more than Two contracts for trail bridges at any time. |
| ITB 4.2 | (i) Bidder should have work experience of successfully completed minimum two LSTB (or former SBD type) Bridge Construction within last 5 years and should not be disqualified in the past due to bad performance. (ii) Bidder shall submit recently signed CVs of proposed personnel with detailed company profile. (iii) The successful bidder are not allowed to substitute the proposed personnel and /or partners without prior written approval of the Employer, which can be issued only in case if the proposed replacement will be with equal or higher experience and reputation. |

| ITB 4.4 (a) | Contractor: The essential equipment to be made available for the Contract by the Bidder to be qualified for the Contract shall be: Tools and Equipment Minimum number required Grip Hoist Machine 3 Rock Drill Machine 1 Survey Equipment (Minimum Theodolite or Level Machine) 1 Fabricator: Saws 3 Drilling Machine 3 Welding Machine with Voltage stabilizer 3 Grinder 3 Lathe Machine 1 Gas cutting eqipment 2 Blacksmith shop 1 Galvanizing Plant 1 Installed Temperature Meter 1 Hydrometer 3 PH - Meter 2 Adhesion Testing Hammer 1 Zinc Coat Measuring Instrument 1 Weighting Machine 1 |
| --- | --- |
|  | The Bidder shall have suitably qualified & experienced personnel to fill the following positions to work full time at site during the execution of this project. Contractor: Team Leader (Coordinator) - One With minimum Thre Years of experience in Trail Bridge construction works. Construction Supervisor (Overseer) - One With minimum Three Years of experience in Trail Bridge construction works. Bridge Fitter (Mechanics) - One With minimum Three Years of experience in Trail Bridge construction works. Fabricator: Workshop Engineer - One With minimum Three Years of experience in Trail Bridge construction works. Foreman/Overseer/Mechanics - Two With minimum Three Years of experience in Trail Bridge construction works. Trained Welder - Four With minimum Three Years of experience in Trail Bridge construction works. Skilled/Semi-skilled Laborers - Ten With minimum Three Years of experience in Trail Bridge construction works. |
| ITB 4.4 (c) | The minimum amount of Liquid Assets shall be of NRs. 8,00,000.00. The minimum amount of Bonding Capacity shall be of NRs. 5,00,000.00. The minimum amount of Net Worth shall be of NRs. 20,00,000.00. |

| ITB 9.1 | Employer's Name: District Development Committee's Office District: ........................... Address: ………………… Telephone No.: ………………… Fax No: …………..……. |
| --- | --- |
| ITB 9.2 | Pre-bid Meeting shall be held on: Date : ………………………. [yy/mm/dd] Time : .................…….[hh : mm] Location : District Development Committee's Office........................... |
| ITB 12.1 | Additional documentary evidence required are: - Attested copy of Firm Registration Certificate. - Attested copy of VAT and PAN Registration Certificate. - Attested copy of Tax Clearance Certificate. - Attested copy of Audited balance Sheet. - Letter of Intent from Partner firm and personnel, if any. - An Agreement or MoU in case of a JV. - 7. CV and letter of intend from employee |
| # 2. Bid Price and Currency |  |
| ITB 13.1 | The price quoted shall be fixed and expressed in Nepalese Rupees. The prices shall include all duties, taxes and other levies but excluding VAT. |
| ITB 15.1 | Bids shall valid for 90 days from the date of deadline of submission of bid. |
| ITB 16.1 | Bid security shall be an amount of NRs................. |
| ITB 16.2 | Bid security should be valid for .......................[insert date of validity of 120 days after date of deadline of submission of bid] |
| # 3. Preparation and Submission of Bids |  |
| ITB 17.1 | Alternative proposal is not allowed. |
| ITB 19.1(a) | Address for bid submission: District Development Committee's Office ……………… |
| ITB 19.1 (b) | IFB title and number: Construction on Turnkey Package (CTP) IFB No……………….., Fiscal Year………………………….. |
| ITB 20.1 | Deadline for bid submission (30 days of 1st day of publication of IFB : Date : ………………………. [yy/mm/dd] Time : ……………………….[hh : mm] Address applicable is as per ITB 19.1(a) above. |
| ITB 22.1 | Deadline for Bid Modification and Withdrawal : [within ITB 20.1] Date : Same as ITB 20.1 Time : Same as ITB 20.1 |
| ITB 23.1 | Bid Opening (same day of last day of bid submission). Date : ………………………. [yy/mm/dd] Time : .................…….[hh : mm] Place : District Development Committee's Office………… |
| # 4. Bid Evaluation |  |
| ITB 29.1 | Criteria for bid evaluation shall be on the base of : - lump sum price for each bridge, - Qualification requirement as per Schedule of Requirements, - Specific standard or criteria as per Technical Specification, |
| # 5. Contract Award |  |
| ITB 32.1 | Notification of Award shall be sent to the successful Bidder at any time prior to expiration of Bid Validity. |
| ITB 34.1 | Advance payment shall not exceed 15% of contract price. |