Section - VI

SCHEDULE  OF  REQUIREMENTS (SOR)

Table of Clauses:

Schedule A	29

Delivery Schedule	29

1.	Notice of Delay	29

2.	Time Extension	29

3.	Penalties for Delay	29

Schechedule B	29

Time/Work Schedule	29

Schedule C	30

Qualification Requirement	30

1.	Supplier's Experience and Performance	30

2.	Personnel	30

3.	Tools and Equipments	31

4.	Financial Status	31

Section - VI

Schedule of Requirements (SoR)

Schedule A

## Delivery Schedule

The delivery schedule for the Steel Parts enlisted in the Section XII as within 3 months stipulates hereafter a earliast delivery date (EDD) which is the date of delivery at [................insert the name of the road head] and handover to the ..................[name of the authority to handover] in the destination site of delivery.

Fabricated Steel Parts Delivery Schedule is effective from the date of signing of the Contract.

The Quantity of the Goods required is as per Bill of Quantities.

Other requirements and conditions are as follows:

### 1.	Notice of Delay

In the event that the Supplier encounters a delay in obtaining the required services and facilities set forth for the provision of service, the Supplier shall promptly notify the Purchaser of such delay with documentary evidence and may request for time extension for completion of the project before expiry of the stipulated time.

### 2.	Time Extension

Time extension will be granted according to prevailing Local Self Governance Financial Administration Regulation and shall apply only if the reasons are acceptable to the Purchaser.

### 3.	Penalties for Delay

In case of reported delays in the performance of the service beyond the specified time of completion due to Supplier’s default, the penalty will be determined as per the conditions of contract.

Schechedule B

## Time/Work Schedule

Propose a compatible and realistic time schedule (time required for activities) based on the said work nature. While preparing the time schedule, all the activities, their requirement of time and resource personnel with their inputs has to be incorporated based on detailed Terms of Reference (ToR), BOQ, and List and Weight List of Steel Parts and design drawings. In general the goods shall be supplied within three months after contract award.

Time/ Work schedule

| Description of Work | Months |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| Procurement of Raw Materials |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication Works |  |  |  |  |  |  |  |  |  |  |  |
| Galvanization |  |  |  |  |  |  |  |  |  |  |  |
| Transportation and Handing over |  |  |  |  |  |  |  |  |  |  |  |

Schedule C

## Qualification Requirement

### 1.	Supplier's Experience and Performance

| Description | Minimum required no.of work |
| --- | --- |
| Fabrication Work | 5 Bridges |

1.1	A Supplier's should have work experience in fabrication of steel parts of minimum 5 Trail Bridges Works (fabrication of steel parts) within last 5 years and should not be disqualified in the past due to bad performance within last 5 years.

1.2	Bidder shall submit recently signed CVs of proposed personnel with detailed company profile.

1.3	The successful bidder are not allowed to substitute the proposed personnel and /or partners without prior written approval of the Employer, which can be issued only in case if the proposed replacement will be with equal or higher experience and reputation.

### 2.	Personnel

| Designation | Minimum required no.of persons |
| --- | --- |
| Workshop Engineer | 1 |
| Foreman/Overseer/Mechanics | 2 |
| Trained Welders | 4 |
| Skilled/Semi-skilled labourers | 10 |

2.1	All of these personnel should have relevant qualification and minimum 3 years work experience in the fabrication related work.

2.2 	The Services shall be carried out by the leading Supplier in conjunction with the personnel specified by the Supplier in Manning Schedule (hereinafter called the Personnel) at the time of bidding with the Supplier singularly being responsible for any works carried out by its personnel and partners.

2.3	Except as the Purchaser may otherwise agree, no changes shall be made in the Personnel.  If for any reason beyond the reasonable control of the Supplier it becomes necessary to replace any of the Personnel, the Supplier shall provide as replacement, a personnel of equivalent qualifications with prior written approval of the Purchaser.

2.4	In the event that any personnel specified in the manning schedule is found to be inadequately qualified or incompetent in discharging his assigned duties, the Purchaser may request the Supplier to provide as a replacement, a personnel with qualifications and experience acceptable to the Purchaser.

2.5	In respect of any personnel provided as a replacement under Section 2.3 or 2.4, all additional costs arising out of or incidental to such replacement shall be borne by the Supplier.

2.6	The Supplier shall employ exclusively local skilled/unskilled labours. No discrimination for wage payment will be made on the basis of gender or caste or ethnicity.  The Supplier shall pay equal wage for equal work.  The Purchaser will strictly monitor the above during the inspection.

### 3.	Tools and Equipments

| Description | Minimum required number |
| --- | --- |
| Saws | 3 |
| Drilling Machine | 3 |
| Welding Machine with Voltage Stabilizer | 3 |
| Grinders | 3 |
| Lathe Machine | 1 |
| Gas cutting equipment | 2 |
| Blacksmith Shop | 1 |
| Galvanizing Plant | Own/Sub-letting |

The following minimum Measuring Instruments should be available at Galvanizing Plant:

| Description | Minimum required number |
| --- | --- |
| Installed Temperature Meter | 1 |
| Hydrometer | 3 |
| PH-Meter | 2 |
| Adhesion Testing Hammer | 1 |
| Zinc Coat Measuring Instrument | 1 |
| Weighting Machine | 1 |

3.1	It is mandatory to make physical verification by the evaluation team to confirm the actual availability of above manpower and equipments with the supplier prior to evaluation. The "own" or proposed "sub-letting" Galvanizing plant should have complete galvanizing process and accordingly the complete set-up.

### 4.	Financial Status

| Description | Minimum required Amount |
| --- | --- |
| Bonding Capacity | 5 Lakh |
| Net Worth | 20 Lakh |
| Liquid Assets | 8 Lakh |

4.1	Supplier should have to present its latest Audited Financial Statements and other relevant documents certified by the bank to prove bonding capacity.